## Slide 1
EXECUTIVE UPDATE
Portfolio delivery is stabilizing
Progress, risk, and decisions distilled from the source report and metrics.
June 2026
RWPK v0.2 synthetic fixture | 1

## Slide 2
Three workstreams are on plan; one needs a decision
3 / 4
workstreams on plan
The capacity decision for Enablement is the only unresolved executive dependency.
Chart: 
| Platform | Data | Enablement | Support
Completion % | 94 | 91 | 68 | 87
RWPK v0.2 synthetic fixture | 2

## Slide 3
Decisions that keep July on track
01
Approve capacity
Add one facilitator to Enablement through July 18.
02
Protect scope
Keep the Platform change freeze through migration validation.
03
Confirm ownership
Name the post-launch Support escalation owner.
RWPK v0.2 synthetic fixture | 3